Dublin Port Maintenance Dredging - 2026

Dublin Port Company (DPC) requires regular maintenance dredging of the Port’s navigation channel, basins and berthing pockets to maintain sufficient water depth to allow the safe passage of cargo and passengers to and from the Port.

The last routine maintenance dredging campaign was undertaken in 2025 but since then sediment has built up over time causing a reduction in the water depth required in parts of the navigation channel, basins and berthing pockets, thereby hampering day-to-day Port operations.

Maintenance Dredging 2026 campaign

DPC intend to carry out a Maintenance Dredging campaign within the period August and September 2026, weather permitting, in order to re-establish the water depth required within the navigation channel, basins and berths. The maintenance dredging campaign will be undertaken in accordance with the conditions as set out in Foreshore Licence FS 007132 and Dumping at Sea Permit S0004-03.

The maintenance dredging campaign is scheduled to commence on 24th August 2026 subject to weather conditions and the anticipated arrival date of the dredger to Dublin Port.

The maintenance dredging campaign will be undertaken using a Trailing Suction Hopper Dredger  (TSHD) and support vessels. The TSHD is the Diogo Cão which has a 3,500 m3 maximum hopper capacity. DPC has appointed international dredging contractor Jan de Nul to undertake the maintenance dredging campaign.

The maintenance dredging will take place within Dublin Harbour and the navigation channel in Dublin Bay over a 4 to 6 week period. All loading and dumping activity will be completed on or before 30th September 2026.

Notification has been sent to both MARA and EPA of DPC’s intention to undertake these essential works.

Environmental Considerations

DPC’s current practice is to dispose of the dredge material at the licenced offshore disposal site located to the west of the Burford Bank in compliance with the conditions of the Dumping at Sea Permit from the EPA. The licenced offshore disposal site lies within the Rockabill to Dalkey Island Special Area of Conservation (site code: 003000). The qualifying interests for the site are Harbour Porpoise and reefs. As there are no reefs near to the site, the key qualifying interest is Harbour Porpoise.

In order to safeguard the Harbour Porpoise, DPC confirms that it shall be fully compliant with the requirements set out in National Parks & Wildlife Service’s “Guidance to Manage the risk to Marine Mammals from Man-made Sound Sources in Irish Waters” (January 2014) in respect of both the maintenance dredging activity within the maritime area and the disposal activity at the licenced offshore disposal site. As part of this commitment, an independent, suitably qualified, Marine Mammal Observer from the Irish Whale & Dolphin Group (IWDG) will be present during the dredging and dumping activities to ensure full compliance with the Guidance. This will ensure that the maintenance dredging will have no measurable impact on the welfare of Harbour Porpoise in Dublin Bay.

Contacting DPC

If you have any concerns, or complaints, with respect to the Maintenance Dredging Campaign 2026, direct contact can be made with DPC by phoning the following number during normal business hours

Phone 01 8876000 and ask for Eamon McElroy, Port Engineer.

DPC will undertake to make every effort to address your concerns.

Alternatively, you may wish to make direct contact with the Office of Environmental Enforcement, EPA.